COMMISSIONER’S PROCEEDINGS

SPECIAL SESSION

February 19, 2019

The Lyman County Commissioners met in special session in the Conference Room in the Courthouse at Kennebec, South Dakota, February 19, 2019, at 1:30 p.m. with the following members present: Chairman Ryan Huffman, Bill Lengkeek, Leslie Reuer, Zane Reis, Jared Schelske, Deputy Auditor Debra Halverson, District III Community Development Specialist Brian McGinnis, Hwy. Supt. Walt Nagel, Dougherty & Co. Public Finance Specialist Toby Morris, Jerry Cope and Bart Banks from Dakota Mill & Grain, and Eric Prunty from Brosz Engineering.

CALL TO ORDER:

Chairman Huffman called the meeting to order and introduced new board members to those present.

COUNTY RD 14:

Toby Morris recapped the project to rebuild 2 miles of County Rd 14 and replace bridge #43-161-199 and explained where we are at with funding. Eric Prunty presented a timeline for projects including when bid lettings could happen. Dakota Mill & Grain expressed their desire to have the construction take place in the spring to avoid their busiest season. In an effort to have enough time for preliminary work and to get the most competitive prices for the project, the board consensus is to push the construction of the project back to the spring of 2020 and have the bridge and the road be done at the same time to alleviate multiple closures. Brosz Engineering will bring a combined plan back to the commissioners on March 5, 2019, with the timeline to include a fall bid letting. Morris will use this information to finalize the TIF plan and have it ready to be presented in March.

ADJOURNMENT:

Motion by Reuer, seconded by Schelske to adjourn until Tuesday, March 5, 2019 at 9:00 a.m. All voting aye.

______________________________________ 		       ATTEST: ___________________________________

Ryan Huffman, Chairman							Debra Halverson

Lyman County Commission							Lyman County Deputy Auditor